## Slide 1: Rajesh K. Gupta
IEEE CEDA Publicity Update

## Slide 2: Issues
Press releases – situation normal
Website – update today
Soliciting advertising – LinkedIn DirectAD available now to Publications
Soliciting users – No action

## Slide 3: Website Redesign Project Goals
Network:
  Lay the foundation for Council to Society transition by attracting people to form groups
Discount:
  Promote CEDA products
Taste:
  Internal communications: content management

## Slide 4: Actions and Progress
Put together a comprehensive RFP
  Approved and released August 13, 2012, Due Oct 26, 2012
  Closing date: November 15, 2012
Scope of Work
  Design and implement CEDA Website
  Implement a supporting Content Management System (CMS) on Linux, MySQL, PHP stack as supported by IEEE
    IEEE Wordpress preference, Joomla, Drupal considered
    Interface IEEE Single Sign On with non-IEEE augmentation
    Interface IEEE Conference Database
  Coordinate and respond to platform testing by CEDA volunteers with usability testing report
  Manage transition with minimal downtime
  Provide sufficient documentation

## Slide 5: Setting the Expectations
The responders ranged from $50K-$600K
Our own expectation driven by CASS experience in 2010
  Where responders ranged from $4K to $88K with selected team somewhere in the middle

## Slide 6: Responses
6 potentials, interviews with the team
Two final proposals submitted
  Electric Vine (Drupal on LAMP)
  D2 (Joomla! On LAMP)
Despite limitations, initial costs outlined in $45K-55K range
Detailed comparison sheet put together by Kristin Steen

## Slide 7: Proposal #1
Proposal
  Drupal 7 on LAMP (Linux, MySQL, PHP)
  Dynamic webpages with solicited inputs
  Restricted areas
  Custom code for 301 redirects
  Testing on Firefox, Chrome, Safari, IE x MAC, PC
    No mobile, iPAD support by elimination of Flash
  Maintenance to be negotiated separately
  Project start: 11/18  complete design 12/28  Beta 2/1  Phase I launch 2/26  Phase II launch 3/26
Examples: www.trycomputing.org , www.gasparinutrition.com, www.directworks.org, www.rethinkautism.com, opentravel.org

## Slide 8: #1 Timeline

## Slide 9: #1 Cost
Payment in four quarters.

## Slide 10: Proposal #2
Joomla! On LAMP to host with IEEE EWH servers
Experience with IEEE SSO
Examples:
  http://embs.org/
  http://magazine.ieee-pes.org/
  http://lifesciences.ieee.org/
  http://www.medimediahealth.com/
  http://www.synapseris.com
  http://3dimaging.fujimed.com

## Slide 11: #2 Costs
Basic Project Discovery, Design (2 rounds of revisions), 2 concepts, development and QA testing, deployment | $47,000
Usability testing | $10,000
Nominations tool | $16,000
Ongoing support | $5,000

## Slide 12: Where does that leave us?
Option 1:
  Do nothing, Status Quo
Option 2:
  Serve as own general contractor
    $100/hour developer available at Calit2
    Estimated project: 12 weeks at 40% time, $20K
Option 3:
  Bargain either of the two proposals down to within $40K

## Slide 13: Going Forward -- Updated
Solicit your inputs on Website
  What are we missing?
  Recommendation on how big we want go?
  Your recommendation/suggestion?
Solicit advertisers for D&T, work out a plan for reaching advertisers for special issues.
  Where are we on D&T advertising?